# Vandrel Asset Foundry

Version 1 Architecture and MVP Development Plan

A manifest-first, review-gated pipeline for turning generated 3D candidates into approved Vandrel-ready asset releases

Design boundary: Foundry manages asset provenance and technical release. Gameplay metadata and mod coexistence belong to a separate future tool.

| Item | Value |
| --- | --- |
| Status | Proposed design baseline |
| Date | July 26, 2026 |
| Primary directory | C:\dev\VandrelAssetFoundry |
| Coordination model | Separate Git repositories; approved binaries through Git LFS |
| Initial implementation | Phase 1 local manifest foundation only |

# Contents

1. Executive Decision

2. Scope

3. Repository and Computer Model

4. Storage Boundaries

5. Asset Lifecycle

6. Asset Lanes

7. Manifest-First Data Model

8. Release Contract

9. Configuration

10. CLI Contract

11. Python Architecture

12. Safe File Operations

13. Git Strategy

14. Meshy Integration Constraints

15. Godot Integration Constraints

16. MVP Development Plan

17. Phase 1 Acceptance Criteria

18. Explicit Non-Goals

19. Risks and Mitigations

20. Immediate Next Step

Appendices

# 1. Executive Decision

Vandrel Asset Foundry is a separate Python companion tool for Vandrel. Its purpose is to turn AI-generated and externally sourced 3D candidates into reviewed, technically validated, reproducible asset releases suitable for later import into Vandrel.

The first version is deliberately not a distributed worker system. The three-home-computer model is organizational:

Foundry PC: develops and operates Foundry, communicates with Meshy, stores active candidates, runs Blender cleanup, performs review, and publishes approved releases.

Vandrel PC: develops the main Godot game and imports only approved asset releases.

Third PC: remains available for a future mod manager, Blender batch processing, testing, backups, reference generation, or other supporting work.

Git is the coordination mechanism between computers. Active Foundry work is not synchronized as a live shared workspace. Approved immutable releases are transferred through a dedicated Git LFS asset-library repository.

Meshy creates candidate source material. Foundry records its provenance, processes it, validates it, and publishes an approved immutable asset release. Vandrel imports that release explicitly and separately.

# 2. Scope

## 2.1 Foundry owns

Prompts and reference images used to create an asset candidate.

Provider requests, task IDs, task status, and recoverable job history.

Downloaded GLB, FBX, textures, thumbnails, and related source outputs.

Optional provider remesh, retexture, rigging, and animation operations.

Optional Blender cleanup and decimation.

Technical inspection and Godot sandbox import validation.

Wrapper-scene templates and staged wrapper scenes.

Workflow status, review notes, approval, rejection, and release history.

Immutable released packages with hashes and provenance summaries.

## 2.2 Foundry does not own

Equipment damage, armor values, racial characteristics, recipes, technology definitions, or other gameplay metadata.

Runtime mod dependency resolution, load order, patch semantics, or override priority.

Direct modification of the Vandrel repository during generation and review.

Automatic acceptance of humanoid or creature skeletons into Vandrel’s canonical animation pipeline.

A general-purpose digital asset management system.

Gameplay metadata and mod coexistence belong to a separate future Vandrel content/mod tool.

# 3. Repository and Computer Model

## 3.1 Recommended repositories

| Repository | Working directory | Purpose | Binary policy |
| --- | --- | --- | --- |
| Vandrel | C:\dev\Vandrel | Main Godot game project | Game policy; Git LFS where appropriate |
| VandrelAssetFoundry | C:\dev\VandrelAssetFoundry | Python source, schemas, templates, tests, documentation | No generated models in normal history |
| VandrelAssetLibrary | C:\dev\VandrelAssetLibrary | Approved immutable release packages | Git LFS required |
| VandrelModManager | C:\dev\VandrelModManager | Future metadata and mod-resolution tool | Deferred |

## 3.2 Why the asset library is separate

The Foundry source repository should remain fast to clone, easy to test, and free of generated binary history. The asset-library repository is a release channel, not an active workspace. It contains only approved immutable packages and can use Git LFS without burdening the Foundry code repository.

## 3.3 Operating flow across computers

Foundry PC
  C:\dev\VandrelAssetFoundry       source code
  C:\dev\VandrelFoundryWorkspace   active untracked candidates
  C:\dev\VandrelAssetLibrary       approved releases, Git LFS
              |
              | git push / pull
              v
Central private Git remote
              |
              v
Vandrel PC
  C:\dev\Vandrel                    main game
  C:\dev\VandrelAssetLibrary        approved releases only
              |
              | explicit import
              v
Vandrel assets/ and game/scenes/

The third PC can clone whichever repository matches its assigned work. It should not edit the same branch or active candidate workspace simultaneously without an explicit Git workflow.

# 4. Storage Boundaries

## 4.1 Foundry code repository

VandrelAssetFoundry/
├── pyproject.toml
├── README.md
├── foundry.example.toml
├── lanes.toml
├── .env.example
├── .gitignore
├── docs/
├── schemas/
│   ├── asset-manifest-v1.schema.json
│   └── asset-release-v1.schema.json
├── templates/godot/
├── src/vandrel_foundry/
└── tests/

## 4.2 Local active workspace

The active workspace is outside the Git repository and is never treated as portable source control.

VandrelFoundryWorkspace/
├── assets/
│   └── stone_knife_001/
│       ├── manifest.json
│       ├── manifest.previous.json
│       ├── events.jsonl
│       ├── input/
│       ├── provider/
│       ├── source/
│       ├── processed/
│       ├── preview/
│       ├── reports/
│       ├── godot_staging/
│       └── release_staging/
├── temp/
├── cache/
├── locks/
└── backups/

An asset workspace path never changes because the asset moves from review to approved. Workflow state is recorded in the manifest, not represented by moving the entire directory between status folders.

## 4.3 Approved asset-library layout

VandrelAssetLibrary/
├── README.md
├── .gitattributes
├── catalog.json
└── releases/
    └── static_prop/
        └── stone_knife_001/
            └── r001/
                ├── asset-release.json
                ├── model.glb
                ├── thumbnail.png
                ├── textures/
                ├── godot/stone_knife_001.tscn
                └── provenance/manifest-snapshot.json

Releases are immutable. A changed model becomes r002; it does not overwrite r001.

# 5. Asset Lifecycle

## 5.1 Foundry workflow states

draft
  -> submitted
  -> generating
  -> source_ready
  -> downloaded
  -> processed
  -> staged
  -> review
  -> approved | rejected | blocked
  -> released

Provider task state is tracked separately from Foundry workflow state. A provider task can fail or be canceled without collapsing the asset’s broader workflow history.

## 5.2 Required gates

create records a candidate but spends no provider credits.

submit is an explicit paid and networked action.

downloaded requires a complete local file and SHA-256 hash.

processed requires a distinct processed artifact record, even if the initial processor is pass-through.

staged means the asset has a deterministic Godot staging layout outside Vandrel.

review requires a validation report.

approved requires explicit manual approval bound to exact artifact hashes.

released requires an immutable package and validated release descriptor.

Any modification to an approved artifact invalidates approval.

# 6. Asset Lanes

## 6.1 Static props

Primitive tools, knives, clubs, baskets, bones, bedding, small furniture, fire pits, and lean-tos. Full MVP pipeline. Review silhouette, style, scale, orientation, pivot, ground contact, triangle budget, materials, textures, collision recommendation, and Godot import.

## 6.2 Near environment assets

Boulders, cliffs, cave entrances, and terrain chunks near the player. Collision remains a reviewed policy rather than silently generated final collision.

## 6.3 Distant horizon assets

Mountain silhouettes and distant world-edge pieces. Aggressive geometry budget, simplified materials, no collision, and silhouette-first review.

## 6.4 Humanoids

Foundry may generate, download, rig, stage, and inspect candidates, but automatic acceptance into Vandrel’s canonical character pipeline is prohibited until a skeleton and animation contract exists.

## 6.5 Creatures

Static or experimental candidates may be released. Animated acceptance remains manual and body-family specific.

# 7. Manifest-First Data Model

Each candidate has one authoritative manifest.json. Provider payloads and large reports are stored separately and referenced from the manifest.

## 7.1 Identity rules

Asset IDs use lowercase ASCII letters, digits, and underscores:

^[a-z0-9][a-z0-9_]{2,63}$

stone_knife_001

lean_to_hide_002

horizon_granite_ridge_001

caveman_male_heavy_003

Display names are editable. Asset IDs are permanent.

## 7.2 Manifest top-level sections

schema_version

revision

asset

workflow

input

generation

artifacts

vandrel_technical

quality

validation

approval

release

notes

## 7.3 Provider task records

Provider operations are an append-only list rather than fixed fields. This supports retries, alternate generations, remesh experiments, retexturing, rigging, multiple animations, and future providers.

{
  "task_key": "meshy_preview_001",
  "provider": "meshy",
  "operation": "text_to_3d_preview",
  "provider_task_id": "provider-id",
  "attempt": 1,
  "status": "SUCCEEDED",
  "progress": 100,
  "request_path": "provider/meshy/requests/meshy_preview_001.json",
  "response_path": "provider/meshy/responses/meshy_preview_001.json",
  "submitted_at": "2026-07-26T16:00:00Z",
  "completed_at": "2026-07-26T16:05:00Z",
  "error": null
}

## 7.4 Artifact records

{
  "artifact_id": "processed_glb_001",
  "role": "processed_model",
  "stage": "processed",
  "format": "glb",
  "path": "processed/model.glb",
  "sha256": "56ef78ab...",
  "size_bytes": 1754300,
  "derived_from": ["source_glb_001"],
  "processor": {"name": "passthrough", "version": "1"}
}

## 7.5 Approval binding

{
  "approved": true,
  "approved_at": "2026-07-26T18:00:00Z",
  "approved_artifact_hashes": {
    "processed_model": "56ef78ab...",
    "godot_wrapper_scene": "90cd12ef..."
  },
  "reviewer": "Andre",
  "notes": "Approved for static-prop library."
}

# 8. Release Contract

The Foundry-to-library handoff is asset-release.json. It intentionally excludes most provider internals so the game or future mod tool can consume a release without understanding Meshy.

{
  "schema_version": 1,
  "asset_id": "stone_knife_001",
  "release_revision": 1,
  "display_name": "Stone Knife",
  "lane": "static_prop",
  "released_at": "2026-07-26T18:30:00Z",
  "files": [
    {"role": "model", "path": "model.glb", "sha256": "56ef78ab..."},
    {"role": "godot_wrapper_scene", "path": "godot/stone_knife_001.tscn", "sha256": "90cd12ef..."}
  ],
  "godot": {
    "tested_project_version": "4.5",
    "import_validated": true,
    "wrapper_template": "static_prop"
  },
  "technical": {
    "triangles": 2384,
    "materials": 1,
    "has_skeleton": false,
    "animations": [],
    "collision_recommendation": "manual_simple_convex"
  },
  "provenance": {
    "foundry_manifest_revision": 12,
    "manifest_snapshot": "provenance/manifest-snapshot.json"
  }
}

# 9. Configuration

## 9.1 foundry.toml

schema_version = 1

[foundry]
workspace_root = "C:/dev/VandrelFoundryWorkspace"
asset_library_root = "C:/dev/VandrelAssetLibrary"
default_provider = "meshy"

[vandrel]
reference_repo_root = "C:/dev/Vandrel"
required_marker = "project.godot"
write_enabled = false

[providers.meshy]
api_base = "https://api.meshy.ai"
api_key_environment_variable = "MESHY_API_KEY"
default_download_format = "glb"
poll_interval_seconds = 10
request_timeout_seconds = 60

[release]
default_dry_run = true
allow_overwrite = false
require_clean_asset_library_git_tree = true

The Vandrel path is reference-only. Foundry version 1 must refuse to write to it.

## 9.2 lanes.toml

[lanes.static_prop]
wrapper_template = "static_prop"
target_triangles = 2500
maximum_triangles = 5000
collision_policy = "manual_simple_convex"
requires_materials = true
requires_skeleton = false
release_enabled = true

[lanes.environment_distant]
wrapper_template = "environment_distant"
target_triangles = 2000
maximum_triangles = 5000
collision_policy = "none"
requires_materials = true
requires_skeleton = false
release_enabled = true

[lanes.humanoid]
wrapper_template = "humanoid_candidate"
requires_materials = true
requires_skeleton = true
requires_canonical_skeleton_validation = true
release_enabled = false

# 10. CLI Contract

## 10.1 Setup and inspection

foundry init
foundry doctor
foundry lanes
foundry list
foundry show stone_knife_001
foundry status stone_knife_001

These commands establish and inspect local state.

## 10.2 Asset creation

foundry create `
  --id stone_knife_001 `
  --lane static_prop `
  --display-name "Stone Knife" `
  --prompt-file prompts/props/stone_knife.txt

create creates local state only and never submits a provider request.

## 10.3 Provider operations

foundry submit stone_knife_001
foundry poll stone_knife_001
foundry poll --all
foundry refine stone_knife_001 --from meshy_preview_001
foundry download stone_knife_001 --task meshy_refine_001
foundry select-output stone_knife_001 --task meshy_refine_001

Implemented in Phase 2.

## 10.4 Processing and Godot staging

foundry process stone_knife_001
foundry remesh stone_knife_001 --target-triangles 2500
foundry prepare-godot stone_knife_001
foundry validate stone_knife_001

Implemented after provider integration.

## 10.5 Review and release

foundry review stone_knife_001
foundry approve stone_knife_001 --all-required-checks
foundry reject stone_knife_001 --reason "Silhouette is too modern."
foundry release stone_knife_001
foundry release stone_knife_001 --apply

The first release is a dry run. --apply writes only to the asset-library working tree and never pushes.

## 10.6 Recovery

foundry retry stone_knife_001 --task meshy_preview_001
foundry reconcile stone_knife_001
foundry repair-manifest stone_knife_001

Retries create new attempt records rather than overwriting history.

# 11. Python Architecture

CLI
 |
 v
Application services
 |
 +-- Domain and workflow rules
 +-- Manifest repository
 +-- Provider adapters
 +-- Processing adapters
 +-- Validators
 +-- Godot staging generator
 +-- Release publisher

## 11.1 CLI layer

Thin command layer: parse arguments, display results, return exit codes. No HTTP logic and no direct workflow mutation rules.

## 11.2 Domain layer

Own asset IDs, lane identifiers, manifest models, workflow transitions, approval invalidation, allowed next actions, and domain exceptions.

## 11.3 Storage layer

Own atomic JSON writes, locks, relative-path normalization, hashing, event-log appends, and workspace discovery.

## 11.4 Provider adapters

Use a generic interface and a Meshy implementation. Provider endpoint details do not appear in the domain layer.

## 11.5 Processing adapters

Start with passthrough. Reserve provider remesh and Blender for later milestones.

## 11.6 Validators

Start with schema, required files, hash consistency, path containment, lane completeness, and release readiness.

# 12. Safe File Operations

## 12.1 Manifest writes

1. Acquire an asset-specific lock.

2. Load and validate the current manifest.

3. Write the replacement to a temporary file in the same directory.

4. Flush and close it.

5. Copy the current manifest to manifest.previous.json.

6. Atomically replace manifest.json.

7. Append a transition event to events.jsonl.

8. Release the lock.

## 12.2 Downloads

1. Download to a temporary .part file.

2. Verify nonzero size and expected content where possible.

3. Calculate SHA-256.

4. Move to a new immutable source path.

5. Update the manifest only after the move succeeds.

Never download over a known-good file.

## 12.3 Release publishing

1. Require approved hashes.

2. Build a release plan.

3. Require a clean asset-library Git working tree.

4. Reject path traversal and absolute package paths.

5. Write to a temporary release directory.

6. Validate all hashes and the release descriptor.

7. Atomically rename into the final rNNN directory.

8. Update catalog.json atomically.

9. Leave Git commit and push under explicit user control.

# 13. Git Strategy

## 13.1 Foundry source repository

Track source, tests, schemas, wrapper templates, documentation, example configuration, and reusable prompt templates. Ignore secrets, active workspaces, downloaded provider files, temporary files, and binary processing output.

## 13.2 Asset-library repository

Use Git LFS for generated binary types. A reasonable initial .gitattributes is:

*.glb filter=lfs diff=lfs merge=lfs -text
*.fbx filter=lfs diff=lfs merge=lfs -text
*.blend filter=lfs diff=lfs merge=lfs -text
*.png filter=lfs diff=lfs merge=lfs -text
*.tga filter=lfs diff=lfs merge=lfs -text
*.exr filter=lfs diff=lfs merge=lfs -text
*.psd filter=lfs diff=lfs merge=lfs -text

Foundry does not automatically commit or push in the MVP. It prepares files, reports Git status, and suggests a commit message.

## 13.3 Game repository

The Vandrel PC explicitly imports a selected asset release, verifies its descriptor and hashes, copies it into deterministic game paths, and reviews the normal Git diff. Foundry does not edit gameplay JSON.

# 14. Meshy Integration Constraints

The Meshy adapter treats provider behavior as external and versionable. Current official documentation describes text-to-3D as a preview task followed by a refine task, with image-to-3D represented separately. Authentication uses an API key. Foundry retains redacted request and response snapshots for recovery and provenance.

Submission safety matters because a network failure can happen after a paid task is created but before Foundry records its ID. Foundry records a local SUBMITTING attempt before the request and marks ambiguous outcomes blocked rather than silently resubmitting.

# 15. Godot Integration Constraints

Godot validation occurs in a generated sandbox project outside the real Vandrel checkout. The validator invokes command-line import and captures exit status and logs. Wrapper scenes instance the imported GLB rather than treating the source import as the final game-ready scene.

Version 1 recommends collision policy and requires manual confirmation; it does not claim to generate universally acceptable final collision.

# 16. MVP Development Plan

| Phase | Name | Deliverable |
| --- | --- | --- |
| 1 | Local manifest foundation | CLI, config, lanes, create/list/show/status, schema, atomic writes, events, tests |
| 2 | Meshy generation and download | Authentication, submission, polling, refine, raw snapshots, retries, hashed downloads |
| 3 | Processing and inspection | Pass-through, optional remesh, GLB inspection, triangle/material reports |
| 4 | Godot staging and validation | Templates, sandbox project, command-line import, validation reports |
| 5 | Review and release | Checklist, hash-bound approval, immutable rNNN package, catalog update |
| 6 | Blender processing | Deterministic cleanup, decimation, normals, GLB export, provenance |
| 7 | Humanoid sandbox | Only after canonical skeleton and animation contract |

# 17. Phase 1 Acceptance Criteria

1. foundry init creates the configured workspace safely and idempotently.

2. foundry doctor reports configuration and path problems without revealing secrets.

3. foundry create copies a prompt into a new permanent asset workspace and creates a valid manifest.

4. Invalid or duplicate asset IDs are rejected without partial directories.

5. Manifest updates are atomic and preserve manifest.previous.json.

6. Every state-changing operation appends an event to events.jsonl.

7. All stored manifest paths are relative and cannot escape the asset workspace.

8. foundry list, show, and status work without a database.

9. Automated tests pass on Windows.

10. The implementation does not write C:\dev\Vandrel.

11. No generated model, API key, active workspace, or secret is committed to Git.

12. README instructions allow the project to be cloned and run on another computer.

# 18. Explicit Non-Goals for the First Coding Pass

No GUI or local web server.

No distributed job queue.

No automatic Git commit or push.

No writes to the Vandrel repository.

No Meshy API calls.

No Blender automation.

No Godot subprocess invocation.

No SQLite database.

No mod manifest or load-order logic.

No gameplay metadata authoring.

No automatic collision generation.

No humanoid promotion.

# 19. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Generated binaries make Git history huge | Keep active work outside Git; publish only approved releases through Git LFS. |
| Foundry accidentally pollutes Vandrel | Hard version-1 write prohibition and automated tests. |
| Provider retries spend duplicate credits | Append-only attempts, SUBMITTING state, reconciliation, no silent retry. |
| Approval becomes stale | Bind approval to exact artifact hashes. |
| Manifest corruption | Lock, temporary write, atomic replace, previous copy, event log. |
| Different machine paths | Relative manifest paths; machine-specific paths only in local configuration. |
| Foundry overlaps future mod tool | Release descriptor contains technical facts only. |
| Humanoids dictate game architecture | Require Vandrel’s canonical skeleton contract before acceptance. |

# 20. Immediate Next Step

The first implementation session should create only the Phase 1 local manifest foundation in C:\dev\VandrelAssetFoundry. It should establish architecture, tests, and safety constraints before any external API integration.

Stop after Phase 1, review the repository and tests, and only then authorize Meshy integration.

# Appendix A - Suggested .gitignore

.venv/
__pycache__/
.pytest_cache/
.ruff_cache/
.mypy_cache/
*.py[cod]
.env
foundry.toml
build/
dist/
*.egg-info/

# Never commit active asset work
workspace/
downloads/
processed/
review/
temp/
cache/
*.part
*.blend1

# Appendix B - External References

• Meshy Text to 3D API documentation — Current documented preview-to-refine workflow.

• Meshy Authentication documentation — API-key authentication and credential handling.

• Godot command-line tutorial — Command-line import support for sandbox validation.

• GitHub Git LFS installation documentation — Git LFS setup for large binary release artifacts.